Project Planning Phase

Project Planning Template

(Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 12 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | MERN Stack Web Application (my-mern-project) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create the product backlog and sprint schedule for the MERN Stack application:

| Sprint | Functional Req (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High |  |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High |  |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook integration. | 2 | Low |  |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail single sign-on (OAuth). | 2 | Medium |  |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application securely by entering my email & password to retrieve a JWT. | 1 | High |  |
| Sprint-2 | Dashboard | USN-6 | As a user, I can view dynamic data graphs rendering collection aggregates on the dashboard reactively. | 3 | High |  |
| Sprint-3 | Profile Management | USN-7 | As an administrator, I can update application states and toggle roles directly from the control panel. | 3 | Medium |  |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Actual Release Date |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 19 Nov 2022 |

Velocity Execution Calculation

Velocity tracks the capacity of team production per development cycle. Assuming a standard 10-day sprint duration with an historical velocity rating of 20 points per sprint, the team's Average Velocity (AV) per work unit iteration can be calculated linearly as follows:

AV = (Velocity) / (Sprint Duration) = 20 / 10 = 2 Story Points per Day

Burndown Chart Dynamics

A burndown chart provides a clear graphical view of outstanding tasks versus the overall time allocated within an active iteration. Commonly applied within modern agile frameworks like Scrum, it measures incremental progress, visualizes scope creep, and tracks remaining milestone targets progressively down to zero before the sprint deadline.

Methodology References & Documentation

- Atlassian Agile Project Management Framework Guidelines

- Scrum Guide: Conducting Structured Sprint Planning with Jira Software Boards

- Understanding Epics, Backlog Organization, and Granular User Story Segmentation

- Story Point Estimation Matrixes & Agile Burn-Down Progression Tracking metrics